## Slide 1: The Skyentists: Progress Report 2
Mark Matas, Lucas Hamilton, Jake Pennington, Max Thibeau

## Slide 2: Accomplishments
Calculated flux tower weights (previous phase challenge)
Guide user through outlier removal processes
Analytical and Numerical model spin-ups
Calculate/Display GPP and RECO ramp functions
User choosing RECO hyperparameters Pk and Prh
Remove negative values from optimization processes
Submitted abstract to UMCUR

## Slide 3: Challenges
Preprocessing steps with input datasets
Connecting all of the team’s separate classes and functions
Scheduling and all meeting at once

## Slide 4: Accomplishments we’re proud of
Completing Phase 2 Requirements
Making progress on the backend completion from all different requirements and on future GUI design
UMCUR abstract and poster

## Slide 5: Goals for next period
Phase 3 and 4
  Reporting differences in original and optimized GPP and RECO parameters
  Calculating and displaying SOC estimations
  Calculating statistical errors (root-mean square errors) and reporting relevant statistics (means, standard deviations, etc.)
  Back-end and user interface design in parallel

## Slide 6: Other concerns
Finding enough scientific users to diversify the user testing pool