## Slide 1: The Skyentists: Progress Report 2
Mark Matas, Lucas Hamilton, Jake Pennington, Max Thibeau

## Slide 2: Accomplishments
Calculated flux tower weights (previous phase challenge)
Guide user through outlier removal processes
Analytical and Numerical model spin-ups
Calculate/Display GPP and RECO ramp functions
User choosing RECO hyperparameters Pk and Prh
Remove negative values from optimization processes
Submitted abstract to UMCUR

## Slide 3: Challenges
Preprocessing steps with input datasets
Connecting all of the team’s separate classes and functions
Scheduling and all meeting at once

## Slide 4: Accomplishments we’re proud of
Completing Phase 2 Requirements
Making progress on the backend completion from all different requirements and on future GUI design
UMCUR abstract and poster

## Slide 5: Goals for next period
Phase 3 and 4
  Reporting differences in original and optimized GPP and RECO parameters
  Calculating and displaying SOC estimations
  Calculating statistical errors (root-mean square errors) and reporting relevant statistics (means, standard deviations, etc.)
  The team will work on the back end and user interface in parallel. Once both are mostly completed, several user testing sessions will take place, using the existing pilot testing script. Then the team will make a poster for UMCUR.
Back-end and user interface design in parallel

## Slide 6: Other concerns
Finding enough scientific users to diversify the user testing pool